## Slide 1
AION | HCL Technologies for RTX | DIFFERENTIATOR ARTIFACT | RTX-EOS-RFP-2026-0111 | CONFIDENTIAL
DIFFERENTIATOR
Design Thinking Flow
1
Empathise
❯
2
Define
❯
3
Ideate
❯
4
Prototype
❯
5
Test
Empathise + Define (1 day)
Shadow operators. Document pain from the floor. Frame as user need: 'Inspector needs blade status in 30s' not 'deploy CV.'
Ideate (full day)
Cross-functional teams. Concepts ranked by operator feasibility, not technical elegance. Operators vote on what to build.
Prototype (1-2 weeks)
Working prototype on AI Force. Not a slide. Not a wireframe. A thing that runs. RTX co-secondee embedded in the build.
Test (1 week)
Operators test in real environment. If they reject it, the design changes. Not the operators. Output: go / no-go / iterate verdict.
Phase | Cadence | Output
P0 (M1-3): 3-5/wk | Discovery + first sessions | 100+ use cases scored
P1 (M4-12): 2-3/wk | 25 priority use cases | 25 prototypes tested
P2 (M13-24): 1-2/wk | CoE co-facilitating | 25 more + capability transfer
P3 (M25-36): as needed | RTX-led, HCL advisory | CoE independently running DT
Rule: No use case moves to pilot without operator verdict. No pilot moves to production without Steering Committee sign-off.

## Slide 2
AION | HCL Technologies for RTX | DIFFERENTIATOR ARTIFACT | RTX-EOS-RFP-2026-0111 | CONFIDENTIAL
DIFFERENTIATOR
AI Use Case Discovery Questionnaire
Used in Phase 0 discovery workshops. One questionnaire per candidate use case. Completed by RTX domain owner + HCL facilitator.
# | Question | Guidance | 4-P Mapping
1 | What is the business problem? | Operator language. What hurts? | -
2 | How many people affected? | Direct users + downstream | People (P1): 1-10
3 | Can this be codified into rules? | Rule-based = high, judgment = low | Programmability (P2): 1-10
4 | Current time/cost per occurrence? | Hours, FTEs, defect rates, $/unit | Productivity (P3): 1-10
5 | Accuracy/quality level required? | Safety-critical = 99.9%, advisory = 80% | Precision (P4): 1-10
6 | What data exists today? | Structured/unstructured, volume, quality | Data readiness: H/M/L
7 | Which RTX systems involved? | SAP, PLM, MES, ServiceNow, etc. | Integration complexity
8 | Estimated annual value? | Cost saved, revenue, risk, time freed | $M per year
9 | Risk tier? | Tier 1 (safety), 2 (financial), 3 (advisory) | Governance level
10 | RTX business owner? | Named individual with pilot authority | -
11 | Play type? | Deploy / Reshape / Invent | Risk/reward profile
12 | Success in 90 days? | Measurable Quick Win outcome | -
4-P Score = People x Programmability x Productivity x Precision | Range: 1-10,000 | Top quartile (>3,000) prioritised for Phase 1 | Portfolio: 60% Deploy, 25% Reshape, 15% Invent

## Slide 3
AION | HCL Technologies for RTX | DIFFERENTIATOR ARTIFACT | RTX-EOS-RFP-2026-0111 | CONFIDENTIAL
DIFFERENTIATOR
Steering Committee & Governance
Strategic Steering Committee (Monthly)
Chair: RTX CEO/COO. Members: HCL Engagement Partner, CFO, CTO, CDO. Authority: wave transitions, budget >5%, scope, vendors. Output: signed gate approvals.
Strategic Value Reviews (Quarterly)
Connect AI outcomes to RTX KPIs: GTF turnaround, backlog conversion, IT budget ratio, adoption scores, shareholder-reportable AI value. Board-ready briefing packs.
AI-Powered PMO
AI monitors programme health. Predicts delivery risks, flags bottlenecks, optimises sprint planning from historical velocity.
Stakeholder Briefings
Separate packs for board, segment presidents, key stakeholders. Tailored to priorities. Board-ready language.
Outcome Measurement
Quarterly independent verification. Third-party auditor for financials. HCL single point of accountability.
Decision | RTX Steering | HCL Prog Dir | RTX CoE | HCL Delivery
Wave transition | A | R | C | I
Budget change >5% | A | R | I | C
AI model release | C | A | R | R
Tier 1 incident | I | A | C | R
A = Accountable | R = Responsible | C = Consulted | I = Informed

## Slide 4
AION | HCL Technologies for RTX | DIFFERENTIATOR ARTIFACT | RTX-EOS-RFP-2026-0111 | CONFIDENTIAL
DIFFERENTIATOR
Operator Co-Design & Reverse Mentoring
1. Shadow & listen
HCL engineers on the factory floor, MRO shop, inspection station. Watch, ask, document. No laptops. No presentations.
2. Co-create
Operators define 'good.' Engineers figure out how. If operator says 'this doesn't help,' response is 'show me what would.'
3. Test & iterate
Real environment, real data. Operator has veto power. If no-go, design changes. Not the operators.
Reverse Mentoring
Junior digital-natives paired with experienced operators. Junior teaches AI tools. Operator teaches domain knowledge + 20 years of judgment. Both learn. Breaks 'IT vs. operations' divide. Target: 100+ pairs by M12.
Stakeholder Segmentation
Champions: advanced access, success stories. Pragmatists: before/after demos, peer testimonials. Skeptics: co-design workshops, their expertise shapes AI. Resistors: 1:1 engagement, role evolution with HR.
80%+
Adoption (6mo)
100+
Mentoring pairs
50+
AI certified
245K
L1 Awareness

## Slide 5
AION | HCL Technologies for RTX | DIFFERENTIATOR ARTIFACT | RTX-EOS-RFP-2026-0111 | CONFIDENTIAL
DIFFERENTIATOR
Centre of Excellence: Internal AI Consulting
P1: Embedded
80% HCL / 20% RTX
❯
P2: Hybrid
40% HCL / 60% RTX
❯
P3: Independent
20% HCL / 80%+ RTX
Use case intake
BUs submit AI requests. CoE scores using 4-P, assigns to Pod, tracks through IMPACT lifecycle.
Model governance
CoE approves models for production. Monitors bias/drift. Manages registry. Enforces ethical AI.
AI Playbook (Month 12)
How AI projects start, develop, test, deploy, monitor, retire at RTX. The single reference.
Training & certification
L1/L2/L3 programmes. 50+ certified by M30. Quarterly refreshers. Competency assessments.
Role | Count | Focus
AI/ML Engineers | 5-6 | Model development, fine-tuning
Data Engineers | 3-4 | Pipeline, data quality, MDM
Product Manager | 1-2 | Use case prioritisation, roadmap
Change Manager | 1-2 | Adoption, training, comms
AI Ethics Officer | 1 | Bias, fairness, responsible AI
MLOps Engineer | 2-3 | Deploy, monitor, drift detection
Total | 15-20 | All certified

## Slide 6
AION | HCL Technologies for RTX | DIFFERENTIATOR ARTIFACT | RTX-EOS-RFP-2026-0111 | CONFIDENTIAL
DIFFERENTIATOR
AI-Enabled Operating Model & Benchmarking
AI-automated
Routine. L1 tickets, journal matching, parts reorder. Tier 3.
AI-augmented
AI recommends, human decides. Pricing, EAC, scheduling. Tier 2.
Human-only
AI provides data, no recommendation. Safety-critical, classified. Tier 1.
Current role | AI impact | Evolved role
Quality inspector | CV handles 80% visual | AI-assisted quality engineer
Financial analyst | AI automates close | Financial insights analyst
IT helpdesk L1 | 60% tickets deflected | Complex issue specialist
Contract estimator | AI-augmented costing | Strategic pricing analyst
Supply chain planner | AI predicts demand + risk | Supply chain strategist
Industry Benchmarking (Quarterly)
What are Boeing, Lockheed, Northrop, Airbus, BAE doing with AI? HCL brings cross-industry insight from 25+ enterprise AI engagements. Quarterly briefing to RTX leadership.
Emerging Tech Scouting
Quantum computing for materials simulation, physical AI for manufacturing, generative design for aerostructures, autonomous inspection systems. Annual Technology Futures Report.

## Slide 7
AION | HCL Technologies for RTX | DIFFERENTIATOR ARTIFACT | RTX-EOS-RFP-2026-0111 | CONFIDENTIAL
DIFFERENTIATOR
Board AI Dashboard & Adoption Heatmap
47
Models in prod
$1.1B
Value delivered
78%
Avg adoption
2.8x
Running ROI
0
Tier 1 incidents
Domain | UCs live | Value YTD | Adoption
Manufacturing | 14 | $340M | 84%
Supply Chain | 10 | $180M | 76%
Finance | 9 | $210M | 82%
Defence Programs | 4 | $150M | 68%
IT Ops | 7 | $130M | 91%
HR & Safety | 3 | $90M | 65%
Strategic Recommendations
1. Defence Programs at 68%: additional co-design workshops for classified users.
2. HR & Safety at 65%: expand clearance pipeline optimiser to contractor onboarding.
3. Phase 3 investment opportunity: physical AI for additive manufacturing quality.
Adoption Heatmap (500+ facilities)
92%
Collins US
84%
Collins EU
88%
P&W US
76%
P&W EU
72%
P&W Asia
68%
Raytheon US
58%
Raytheon Intl
Green: 80%+ (target met) | Amber: 60-79% (on track) | Red: <60% (action needed)